Case Study: BrewBuddy — Mobile Ordering App for a Coffee Shop

Background

Roast & Co. is a small independent coffee shop that gets overwhelmed with long lines during the morning rush. They want a simple mobile app that lets regular customers browse the menu, customize their drink, and place an order ahead of time so they can just walk in and pick it up.

Suggested Jira Setup

- Project type: **Kanban** (Team-managed)

- Project key: e.g. `BREW`

- Issue types you'll use: **Epic, Story, Bug** and Task Creation

Epic 1: Account & Login

**Goal:** Customers can create an account and log in securely.

1. **Story:** As a customer, I want to sign up with my email so I can save my order history.

- AC: Email + password signup; validates email format; password minimum 8 characters.

- Story points: 3 · Priority: High

2. **Story:** As a customer, I want to log in with my existing account so I don't have to re-enter my details every time.

- AC: Login form; "remember me" option; clear error message on wrong password.

- Story points: 2 · Priority: High

3. **Story:** As a customer, I want to reset my password if I forget it.

- AC: "Forgot password" link sends a reset email; link expires after 30 minutes.

- Story points: 3 · Priority: Medium

Tasks :

- Sign up with email

- Log in with existing account

- Reset password

## Epic 2: Menu & Ordering

**Goal:** Customers can browse the menu and place a customized order.

1. **Story:** As a customer, I want to browse the drink menu by category (coffee, tea, cold drinks) so I can find what I want quickly.

- AC: Categories shown as tabs; each item shows name, price, and image.

- Story points: 5 · Priority: High

2. **Story:** As a customer, I want to customize my drink (size, milk type, extra shots) before adding it to my cart.

- AC: Customization modal opens per item; price updates live as options change.

- Story points: 8 · Priority: High

3. **Story:** As a customer, I want to review my cart and submit my order so the shop can start preparing it.

- AC: Cart shows itemized list and total; "Place order" is disabled if cart is empty.

- Story points: 5 · Priority: High

Task:

- Browse drink menu by category

- Customize drink (size, milk, extra shots)

- Review cart and submit order

## Epic 3: Order Tracking & Notifications

**Goal:** Customers know the status of their order without having to ask staff.

1. **Story:** As a customer, I want to see my order status (received → preparing → ready) so I know when to walk in.

- AC: Status updates in real time on the order screen; timestamp shown for each stage.

- Story points: 5 · Priority: Medium

2. **Story:** As a customer, I want a push notification when my order is ready for pickup.

- AC: Notification sent within 5 seconds of status changing to "ready"; tapping it opens the order screen.

- Story points: 3 · Priority: Medium

3. **Story:** As a customer, I want to see my past orders so I can quickly reorder a favorite.

- AC: Order history list, newest first; "reorder" button duplicates items into the cart.

- Story points: 3 · Priority: Low

Tasks:

- See order status (received → preparing → ready)

b.) Get push notification when order is ready

c.) View past orders / reorder

## Bugs to Practice With

Log these as separate **Bug** issues and link each one to its related story.

- **Bug:** Price doesn't update when switching from small to large size in the customization modal. *(links to Epic 2, Story 2)*

- **Bug:** Password reset email sometimes arrives 10+ minutes late. *(links to Epic 1, Story 3)*

## Suggested Kanban Board Setup

Instead of sprints, order the backlog top-to-bottom by priority and pull work continuously as capacity frees up.

- **Columns:** Backlog → To Do → In Progress → In Review → Done

- **WIP limits:** To Do: 5 · In Progress: 3 · In Review: 2 *(forces you to finish things before starting new ones)*

- **Backlog order (top = do first):** Epic 1 Story 1 → Epic 1 Story 2 → Epic 2 Story 1 → Epic 2 Story 2 → Epic 1 Story 3 → Epic 2 Story 3 → Epic 3 Story 1 → Epic 3 Story 2 → Epic 3 Story 3 → both bugs (pull bugs in whenever they're reported, ahead of lower-priority stories)

---

## Practice Checklist

- [ ] Create the project and the 3 epics

- [ ] Create all 9 stories under their epics, with descriptions and acceptance criteria

- [ ] Add story point estimates and priorities

- [ ] Set up the board columns and add WIP limits to In Progress and In Review

- [ ] Order the backlog top-to-bottom by priority

- [ ] Pull issues onto the board one at a time, moving them across columns (To Do → In Progress → In Review → Done)

- [ ] Log the 2 bugs and link them to their related stories — pull one in mid-flow to see how it competes for WIP slots

- [ ] Try hitting a WIP limit on purpose and see what Jira does when you try to add one more

- [ ] Check the Cumulative Flow Diagram or Control Chart in Reports once a few issues have moved through

- [ ] Try a JQL search, e.g. `project = BREW AND priority = High`

- [ ] Try filtering the board by epic, then by assignee

*Want a Scrum version with sprints instead, or a bigger case study (more epics, a second "admin/barista" persona)? Just ask.*